I would treat the following as the remaining release gates, roughly in priority order:

- Audit the public TopologicPy API for legacy-backend workarounds. This is now the highest priority. Search particularly for Core.InstanceCall, direct topologic_core calls, comments such as # H to Core, and code that decomposes/rebuilds topology around a kernel operation. Topology.Intersect and Topology.Union demonstrated exactly why this matters. Some old workarounds may now degrade a correct PythonOCC result. Each should become either backend-neutral or explicitly backend-specific.

- Run the entire existing TopologicPy test suite under PythonOCC, not only the PythonOCC-specific suites. The real release criterion should eventually be essentially:

TOPOLOGICPY_CORE_BACKEND=pythonocc

full TopologicPy test suite

→ all expected tests pass

Any remaining skips should be individually justified rather than accepted simply because they are PythonOCC-related.

- Finish a backend-conformance suite rather than relying only on legacy parity. You already discovered why this distinction matters: TopologicCore reported six CellComplex-intersection cells where the geometry demonstrably contains three. The PythonOCC suite should therefore test mathematical/geometric invariants as well as parity. For example: no duplicate coincident cells, conservation of volume, shared topology identities, Boolean commutativity where applicable, A ∩ A = A, A ∪ A = A, and dimensional correctness.

- Complete the geometry/metrics validation. I would consider centroid, center of mass, length, perimeter, area, volume, edge U parameters, face UV parameters, normals, bounding boxes, shortest distance, and tolerance-sensitive predicates essential. Test non-trivial geometries, holes, concave faces/cells, rotated geometry and non-axis-aligned cases. This catches errors that topology-count tests cannot see.

- Complete the topology-query validation. Downward queries are only part of this. Test Vertices, Edges, Wires, Faces, Shells, Cells, CellComplexes, SuperTopologies, AdjacentTopologies, SharedTopologies, external/internal boundaries, and manifold/non-manifold cases. In particular, verify identity semantics, not just geometric coincidence. Shared edges/faces must actually be shared OCCT topology where the API says they are shared.

- Exercise every construction path. Test constructors for Vertex, Edge, Wire, Face with holes, Shell, Cell, CellComplex and Cluster, including By* reconstruction methods. The recent Wire.ByEdges issue demonstrates how important this is. Include disconnected, branching, closed/open, manifold/non-manifold and deliberately invalid inputs.

- Verify transformations and copying preserve topology and metadata. Translation, rotation, scale, general transform, copy/deep-copy and orientation should preserve counts, dimensions, dictionaries and shared-topology relationships where appropriate. Non-uniform scaling deserves particular attention because it uses a different OCCT transformation mechanism.

- Test dictionaries and identity thoroughly. Your AttributeManager design is central to the shallow-wrapper architecture. Verify dictionaries survive wrapping/unwrapping, Boolean operations with tranDict=True, transformations, copies, subtopology queries and repeated calls to ByOcctShape. Also verify OCCT hash collisions cannot associate one entity's dictionary with another.

- Audit spatial predicates independently of Boolean tests. Touches, Overlaps, Contains, IsInside, IsInternal, Distance and similar methods should have dedicated face-, edge-, vertex-contact cases. The Boolean work already exposed how BRepAlgoAPI_Common treats lower-dimensional contact differently, so this deserves its own regression suite.

- Run representative high-level TopologicPy workflows. This is where backend incompatibilities that unit tests miss will surface. I would include at least CellComplex prism/grid construction, slicing, navigation/visibility graphs, IFC geometry import, topology dictionaries, Plotly mesh extraction and one realistic BIM workflow. These are much better integration tests than thousands of synthetic primitives.

- Establish a CI backend matrix. At minimum, run the core suite under both pythonocc and topologic_core, with PythonOCC on Windows and Linux. Test three backend-selection modes as well: forced PythonOCC, forced TopologicCore, and auto. Also explicitly test that auto falls back cleanly when PythonOCC cannot be imported.

- Add performance regression gates—but only after correctness. You have already done substantial optimization, and PythonOCC is now competitive for construction/Boolean workloads while some extraction operations remain relatively expensive. I would record a small benchmark suite and fail only on major regressions, perhaps >25–50%, rather than trying to make timings deterministic in CI.

- Pin and document the supported OCCT/pythonocc version initially. I would start conservatively with the exact PythonOCC/OCCT version against which this work has been validated, then broaden support deliberately. OCCT Boolean behavior can differ subtly across releases, and Boolean topology structure is precisely where you are depending on kernel behavior.

- Do one release-candidate cycle with PythonOCC as the default but TopologicCore immediately available as fallback. Make PythonOCC the default on the development branch first, run your normal development work with it exclusively for a while, and treat every need to switch back to TopologicCore as a bug report. Only after that period would I change the packaged release default.

The single most valuable thing to do next, in my view, is item 1: audit Topology.py and the other high-level classes for legacy TopologicCore workarounds. The Boolean debugging has given strong evidence that this is now a greater compatibility risk than the underlying PythonOCC implementation itself.

A useful architectural rule going forward would be:

Public TopologicPy methods should express Topologic semantics; backend-specific workarounds should live behind an explicit backend check or, preferably, inside the backend itself.

That will prevent exactly the situation we just encountered, where the PythonOCC kernel returned the correct Wire or Shell result and an old public-layer workaround subsequently made it wrong.

Once the full TopologicPy suite passes under PythonOCC, the legacy-workaround audit is complete, and CI verifies both backend selection and fallback, I would be comfortable making PythonOCC the default.